Addis Ababa Science and Technology University

College of Engineering

Department of Software Engineering

ShopEase – Online Shopping Application Using JSON File Storage

Group Members:

No.          	Name                                                          	      ID

1.     Nebiyat Takele                                                       ETS 1282/14

2.     Rediet Yemane                                                      ETS 1345/14

3.     Ruth Amenu                                                         ETS 1378/14

4.     Ruth Tadesse                                                        ETS 1376/14

5.     Ruth Zenabu                                                        ETS 1375/14

6. 	  Salem Habte                                                          ETS 1400/14

Submitted To: Inst. Yimer A.

Submission Date : Dec 25,2025

Table of Content

Introduction	3

Purpose	3

Scope	3

Roles and Responsibilities	4

Team Members	4

SCM Responsibilities	4

Configuration Item (CI) Identification and Naming Conventions	4

Configuration Item Identification	4

Naming Conventions	5

Versioning Rules	5

Document Versioning	5

Source Code Versioning	5

Release Versioning	6

Branching Model	6

Change Control Process	6

Change Request Submission	6

Change Review and Approval	7

Change Implementation	7

Baseline Management	7

Baseline 1 (BL1)	7

Baseline 2 (BL2)	7

Tools Used	7

Conclusion	8

# Introduction

Software Configuration Management (SCM) is a disciplined approach for identifying, organizing, and controlling changes to software artifacts throughout the software development lifecycle. SCM ensures that software products are developed in a systematic, controlled, and traceable manner.

This document presents the Software Configuration Management Plan (SCMP) for the ShopEase Online Shopping Application, a simple web-based system developed using HTML,  CSS, JavaScript, and JSON files. The project is designed to demonstrate practical SCM concepts rather than complex programming techniques.

The ShopEase system allows users to authenticate, browse products, and manage a shopping cart. All data is stored in JSON files to keep the system lightweight and easy to manage. This SCMP defines how configuration items are identified, versioned, controlled, and audited during the project.

# Purpose

The purpose of this Software Configuration Management Plan (SCMP) is to define the policies, procedures, and responsibilities required to manage and control changes to the ShopEase Online Shopping Application throughout its development lifecycle.

Software Configuration Management ensures that all software artifacts are systematically identified, versioned, controlled, and audited. This plan provides a structured approach for managing changes to source code, documentation, and data files to maintain consistency, traceability, and integrity of the project.

# Scope

This SCMP applies to all configuration items (CIs) produced during the development of the ShopEase Online Shopping Application. The scope includes, but is not limited to:

- Project documentation such as the SCM Plan, CI Register, Change Log, and Audit Report

- Source code files developed using HTML, Tailwind CSS, and JavaScript

- JSON files used for user authentication and product data

- Test artifacts

- Baselines and releases created during the project lifecycle

# Roles and Responsibilities

All team members participate in both implementation and documentation activities. Responsibilities related to SCM are shared among the team to ensure proper configuration control.

## Team Members

- Develop and modify source code according to approved changes

- Create and update documentation

- Follow versioning and naming conventions

- Submit Change Requests when modifications are required

## SCM Responsibilities

- Identify and register configuration items

- Maintain version control using Git and GitHub

- Ensure approved changes are correctly implemented

- Participate in baseline creation and configuration audits

# Configuration Item (CI) Identification and Naming Conventions

## Configuration Item Identification

A Configuration Item (CI) is any artifact that must be managed and controlled as part of the project. The following items are identified as CIs in the ShopEase project:

- Documentation files (SCMP, CI Register, Change Log, Audit Report)

- Source code files (HTML, JavaScript)

- JSON data files (users and products)

- Test files and Release notes

## Naming Conventions

To ensure consistency and clarity, the following naming conventions are used:

- Documents:
 DocumentName_Version.docx
 Example: SCMP_v1.0.docx

- Source Code Files:
 Descriptive lowercase names
 Example: index.html, products.html, cart.html

- JSON Files:
 Descriptive lowercase names
 Example: users.json, products.json

- Releases:
 Semantic versioning
 Example: v1.0, v1.1

# Versioning Rules

Version control is applied to all configuration items to track changes and maintain historical records.

## Document Versioning

- Initial version: v1.0

- Minor updates: v1.1, v1.2

- Major changes: v2.0

## Source Code Versioning

- Changes are tracked using Git commits

- Each commit includes a clear commit message describing the modification

- Stable versions are associated with releases

## Release Versioning

- v1.0: Initial working system

- v1.1: System after approved change requests

# Branching Model

Git branching is used to isolate development activities and maintain stability in the main codebase.

The following branching model is adopted:

- main
 Contains stable and approved versions of the system

- feature-login
 Used for developing and updating the login functionality

- feature-cart
 Used for implementing shopping cart features

# Change Control Process

The Change Control Process ensures that all modifications to configuration items are formally reviewed and approved before implementation.

## Change Request Submission

Any team member may submit a Change Request (CR) describing:

- The change required

- Reason for change

- Affected configuration items

## Change Review and Approval

- Submitted CRs are reviewed by the team

- Approved changes are scheduled for implementation

- Rejected changes are documented with reasons

## Change Implementation

- Approved CRs are implemented in a feature branch

- Changes are tested and committed to the repository

- Change details are recorded in the Change Log

# Baseline Management

Baselines represent stable reference points in the project lifecycle.

## Baseline 1 (BL1)

Baseline 1 includes:

- Initial repository structure

- SCM Plan and CI Register

- Login functionality

## Baseline 2 (BL2)

Baseline 2 includes:

- Complete product listing page

- Shopping cart functionality

- Implemented Change Requests

# Tools Used

The following tools are used to support SCM activities:

- Git – Version control system

- GitHub – Central repository and collaboration platform

- Visual Studio Code – Code and document editing

- HTML5 – Structure of web pages

- Tailwind CSS – Styling and UI design

- JavaScript – Application logic

- JSON – Data storage for users and products

# Conclusion

This Software Configuration Management Plan defines a structured and controlled approach for managing the ShopEase Online Shopping Application. By applying SCM practices such as configuration identification, version control, change management, baseline creation, and auditing, the project ensures consistency, traceability, and quality across all software artifacts.

The implementation of this SCMP supports successful project execution and compliance with academic SCM requirements.